# Summary of Meter System Modernization Plan

Benefits:

- Customer-friendly and convenient.

- Unclutter the pedestrian right-of-way.

- More efficient and effective enforcement.

- Operating expense reduction.

- Stronger financial performance outcome.

- Enhanced management capability

New Hardware and Services:

- Single-Space Meters to Multi-Space Pay Stations

  - Fewer Units; Self Diagnostics; Analytics; Solar Powered; 5G; Can accept citation payments

- Mobile License Plate Based Enforcement

  - Violation mapping by block, zone and time of day; data collection of demand; expanded patrol coverage and reduce staff opportunity and more

- Pay-by-Phones Service

  - No cost to acquire; cell and smart phone compatible; CC processing is absorbed by users; Reduces meter collection burden; can communicate to customers

Programmatic and Regulatory Changes

Strongly Recommended:

- Change to “Pay-by-Plate” for transaction processing and enforcement

- System-Wide Rate Increase ($1.00 and $1.50 Per hour)

- Expansion of paid parking into new high demand areas

- Establish more locations where 4-hour parking time limits are allowed in CBD

- “Virtual Permits” linked to resident permitholder’s vehicle license plate.

Strongly Suggested:

- Authorize the establishment of “Pay-by-Phone Only” On-Street Parking Zones

- Extend enforcement and timeframe for paid parking (Fridays/Saturdays)

- “Special Event Parking Zones” with flat rates in the range of $10.00 to $25.00.

Phased Implementation is Recommended

Phase 1

- Central Business District

- Central Neighborhood

- Ohio City

- Detroit Shoreway

- University Circle

Phase 2

- Buckeye-Shaker

- Ohio Ciyt

- Old Brooklyn

- Tremont

- UCI

Procurement Budget

| COST SUMMARY FOR PROJECT PHASING | Future Parking Spaces |  |  | New MSPM Units | Estimated Cost of New MSPM Units |
| --- | --- | --- | --- | --- | --- |
| Phase I - Existing Meter Upgraded to MSPM Units (CBD & Selected Neighborhoods) | 2,428 |  |  | 293 | $1,904,500 |
| Phase I - New Pay Parking Zones with MSPM Units (CBD Only) | 286 |  |  | 40 | $260,000 |
| Phase I - Eliminated Single Space Meters |  | (35) |  |  |  |
| PHASE I PLAN SUBTOTALS | 2,714 |  |  | 333 | $2,164,500 |
| Phase II - Existing Meters Upgraded to MSPM Units | 138 |  |  | 18 | $117,000 |
| Phase II - New Pay Parking Zones with MSPMs Units | 1,617 |  |  | 175 | $1,137,500 |
| Phase II - Eliminated Single Space Meters |  | (42) |  |  |  |
| PHASE II PLAN SUBTOTALS | 1,755 |  |  | 193 | $1,254,500 |
| TOTAL PLAN SYSTEM SPACES AND PAY STATION KIOSKS TOTALS | 4,469 |  |  | 526 | $3,419,000 |
| Subtotal Existing Metered Spaces Upgraded to Multi-Space Pay Station Kiosks Subtotal New Pay to Park Zones with Multi-Space Pay Station Kiosks | 2,566 1,903 |  |  | 311 215 | $2,021,500 $1,397,500 |

Return on Investment

3- to 4-year return on investment is not uncommon:

- Parking meter rates increases (including new special event parking rates)

- More convenient payment options

- Credit cards drive higher per transaction payments

- CBD rate increase conservatively projected to yield over $500,000 annually

- Extended parking time limits (fewer 2-hr maximum parking time zones)

- Potential for 1,903 new pay to park on-street spaces across the City

- Extension of paid parking hours on Friday evenings and on Saturdays

- Elimination of piggybacking on unexpired meters

- Higher meter payment compliance due to ALPR enforcement

On-Street Parking System Annual Operating Cost Summary